### Establishing Receiving-Point Stock Visibility for Server Rework Operations

Document Type: Project Charter (SAP Activate – Prepare Phase)
 Methodology: SAP Activate

#### 1. Business Background

The organization operates a server hardware rework facility that repairs failed server units diagnosed in an adjacent System Under Test (SUT) room. When a debug technician identifies a defective component (electrical or physical damage), a rework ticket is created referencing the affected part by its unique part identification number (e.g., AW0023-0598-000-2). A rework operator retrieves the required part from a designated bin in the rework area, replaces it, and closes the ticket.

Replacement parts are sourced from an adjacent warehouse building, which maintains its own internal stock records. When a part is not found in the rework area's bins, a request is sent to the warehouse, and material handlers deliver the part. The facility operates under strict physical security controls (no personal electronic devices permitted on the production floor, metal-detector-controlled access), meaning all stock physically remains within the building at all times — this is a data visibility problem, not a loss or shrinkage problem.

#### 2. Problem Statement

The rework area has no system-based record of its own on-hand stock. While the warehouse maintains an accurate count for its own location, that count is not converted into a recorded receipt once parts physically arrive at the rework area. As a result, delivered parts — including unopened boxes — often sit unlogged, with quantities and serial numbers uncaptured. Rework operators can only determine part availability through manual visual inspection of bins, with no reliable quantity information.

This creates two compounding symptoms: rework staff frequently re-request parts that have already been delivered but not recorded (contributing to excess, unopened stock at the rework location), while at other times a genuinely needed part is unavailable and must be requested from the warehouse, delaying repair turnaround. A temporary manual workaround has been introduced in which a production supervisor acts as a gatekeeper — cross-checking a spreadsheet and physically re-verifying multiple storage areas before approving any new part request — a time-intensive step that does not scale.

#### 3. Project Objective

Implement SAP Inventory Management (IM) to establish a formal Goods Receipt process at the rework location, providing real-time, serial-number-level stock visibility that matches the accuracy already maintained by the warehouse — eliminating redundant requests and manual stock verification.

#### 4. Scope

In Scope:

- Server rework replacement components across multiple server families (motherboards, CPUs, DIMMs, K2V4/K2V5 cards, cabling, PDBs, fans)

- Two physical locations: Rework Area and adjacent Warehouse, modeled as separate storage locations under one plant

- Goods Receipt posting process at the rework location, including serial number capture

- Stock transfer visibility between warehouse and rework storage locations

- Real-time stock overview to replace manual spreadsheet tracking

Out of Scope:

- Physical security or asset-loss controls (not applicable — facility controls already prevent loss)

- Full plant-wide inventory across all facility operations

- Finance/costing integration beyond basic stock valuation

- External vendor procurement process (treated as a downstream dependency, not part of this project)

#### 5. Success Criteria (KPIs)

- Reduction in redundant part requests for already-delivered stock

- Reduction in average time from part request to fulfillment

- Reduction in supervisor hours spent on manual physical stock verification

- Reduction in unopened/unlogged box backlog at the rework location

#### 6. Assumptions

- The rework area and warehouse are modeled as two storage locations under a single SAP plant.

- Process data and figures used in this case study are simulated for portfolio purposes.

- No proprietary organizational data, part numbers, or system details are used; part ID formats are illustrative only.

#### 7. Constraints

- Solution must not disrupt active rework operations during implementation.

- Manual spreadsheet process must remain available as a fallback during transition/hypercare.

### Stakeholder Analysis

| Stakeholder | Role | Interest / Stake | Engagement Approach |
| --- | --- | --- | --- |
| Debug Technician | Diagnoses failed servers, initiates rework tickets | Needs accurate part-need identification | Process input during discovery |
| Rework Operator | Consumes parts, performs repairs | Needs fast, trustworthy part availability info | Discovery interviews, UAT participation |
| Warehouse Material Handler | Delivers parts to rework | Needs confirmation deliveries are received/logged | Discovery interviews, process design input |
| Production Supervisor | Manual gatekeeper, process owner (Rework side) | Wants to eliminate manual re-verification workload | Kickoff sponsor, Q-Gate signoff |
| Warehouse Inventory Lead | Process owner (Warehouse side) | Wants delivered stock reliably acknowledged | Design review, data validation |
| Technology Consultant | Solution design & implementation | Delivers the SAP IM solution | Leads all phases |

#### 8. Q-Gate 1: Prepare Phase Signoff

Status: Approved to proceed to Explore phase
 Approved by: Production Supervisor, Warehouse Inventory Lead
 Date: [simulated project start date]