## Go/No-Go Decision Matrix

### SAP Inventory Management Implementation — Server Rework Operations

Document Type: Go/No-Go Decision Matrix (SAP Activate – Deploy Phase)
Prepared by: Technology Consultant
Based on: Test Plan Results (Doc 05)

#### 1. Purpose

This document formally assesses readiness for production go-live based on defined risk and readiness parameters, following completion of Functional and User Acceptance Testing. It provides a structured, auditable basis for the go-live decision, rather than a subjective judgment call.

#### 2. Decision Criteria

Each parameter is scored as Green (ready, no concern), Yellow (minor risk, mitigated), or Red (blocking issue, must resolve before go-live). A Go decision requires no Red ratings and no more than one unmitigated Yellow.

#### 3. Readiness Assessment

| Parameter | Status | Rationable |
| --- | --- | --- |
| All High-priority Functional Test cases passed (FT-01 to FT-05) | 🟢 Green | Goods Receipt, Stock Removal, Transfer, Goods Issue, and Stock Overview reporting all validated accurate in Quality environment |
| Medium-priority Functional Test cases passed (FT-06 to FT-08) | 🟢 Green | Reorder point trigger, role-based access restriction, and serial number uniqueness all validated |
| UAT scenarios completed with end-user signoff | 🟢 Green | Rework Operator, Warehouse, and Production Supervisor all confirmed system meets operational need |
| Open Critical or High severity defects | 🟢 Green | None identified during testing cycle |
| Role-based access configured and tested | 🟢 Green | Rework Operator and Warehouse/Receiving roles correctly restrict access per design |
| Master data readiness (material masters, serial number profiles, reorder points) | 🟡 Yellow | Test cycle used representative sample part types only; full part catalog setup still required before go-live — mitigation: complete full data load during cutover window (see Section 5) |
| End-user training completed | 🟡 Yellow | UAT participants trained; full rework floor staff training scheduled for cutover week — mitigation: fallback to manual process remains available during hypercare |
| Rollback plan defined | 🟢 Green | Manual Excel/physical-check process remains available as fallback during hypercare period |
| Stakeholder sign-off obtained | 🟢 Green | Production Supervisor and Warehouse Inventory Lead both approved during Q-Gate 3 |

#### 4. Overall Decision

Decision: GO

Rationale: All Critical and High-priority test criteria passed with no unresolved defects. The two Yellow items (full part catalog data load, full-floor training) are standard pre-cutover activities rather than solution defects, and both have clear mitigation paths that do not block a phased go-live.

#### 5. Conditions for Go-Live

- Complete material master data load for full in-scope part catalog (beyond the tested sample) prior to cutover weekend.

- Complete end-user training for all rework floor staff (beyond UAT participants) during cutover week.

- Maintain manual fallback process availability through the hypercare period (first 2 weeks post-go-live).

#### 6. Sign-off

| Role | Name | Decision | Date |
| --- | --- | --- | --- |
| Production Supervisor | [Simulated] | Approve Go | [Simulated] |
| Warehouse Inventory Lead | [Simulated] | Approve Go | [Simulated] |
| Technology Consultant | [Simulated] | Approve Go | [Simulated] |

#### 7. Next Step

Proceed with cutover activities and go-live, followed by hypercare monitoring and Post-Implementation Review.