## Post-Implementation Review Report

### SAP Inventory Management Implementation — Server Rework Operations

Document Type: Post-Implementation Review Report (SAP Activate – Run Phase)
Prepared by: Technology Consultant
Review Period: Simulated — first 4 weeks post-go-live (hypercare + early Run phase)

#### 1. Purpose

This report evaluates the outcomes of the SAP Inventory Management implementation against the success criteria defined in the Project Charter, documents lessons learned, and provides a roadmap for future enhancements.

Note on data: All figures in this report are simulated estimates for portfolio demonstration purposes, based on realistic operational assumptions. They are not sourced from a live production system.

#### 2. Results Summary

| KPI | Before (Baseline) | After (4 Weeks Post-Go-Live) | Change |
| --- | --- | --- | --- |
| Redundant part requests (already-delivered stock re-requested) | ~12 per month | ~2 per month | ↓ 83% |
| Avg. time to verify/fulfill a part request (Supervisor manual check) | 10–30 min per request | Under 2 min (self-service via Stock Overview) | ↓ ~90% |
| Supervisor hours/week spent on manual physical stock verification | ~6 hrs/week | <1 hr/week | ↓ ~85% |
| Unopened/unlogged box backlog at rework area | Recurring, uncounted | Near zero (Goods Receipt posted on arrival) | Eliminated as a recurring issue |
| % of part requests fulfilled from confirmed on-hand stock (vs. unnecessary new request) | Unknown (no baseline visibility) | >95% (system-confirmed) | Newly measurable |

#### 3. Objective-by-Objective Review

| Charter Objective | Outcome |
| --- | --- |
| Reduce redundant part requests | Achieved — Goods Receipt at RWK01 closed the visibility gap that caused re-requests |
| Reduce manual verification workload | Achieved — Supervisor role shifted from active gatekeeper to periodic oversight |
| Improve repair turnaround time | Achieved — part availability check reduced from a manual, multi-step process to a system lookup |
| Reduce excess/idle inventory | Achieved — unlogged box backlog resolved through receipt discipline |

#### 4. What Went Well

- Standard SAP IM functionality fully addressed the business need with no custom development, keeping the implementation low-risk and fast to deploy.

- The two-step transfer process (313/315) preserved a clear accountability checkpoint at the rework location, directly resolving the root cause identified during Discovery.

- End users (Rework Operator, Warehouse staff) adapted quickly since the new process closely mirrored their existing physical workflow, just with an added system step.

#### 5. Challenges & Lessons Learned

- Full part catalog master data setup took longer than the sample-based test cycle suggested — future projects of this type should budget more time for complete data load, not just representative samples.

- Initial user hesitation around the "extra step" of posting Goods Receipt was expected; framing it as replacing the Supervisor's manual re-verification (a net time savings for the team overall) helped drive adoption.

- Part label mismatches (flagged as out-of-scope in the Gap Analysis) remained a minor friction point — confirms this should be addressed as a follow-on operational initiative.

#### 6. Recommendations & Future Roadmap

- Phase 2 – Ticketing Integration: Explore direct integration between the rework ticketing system and SAP IM to auto-post Goods Issue on ticket closure, removing the remaining manual reference-entry step.

- Phase 2 – Label Quality Initiative: Address warehouse part mislabeling through a periodic audit process, separate from this SAP implementation.

- Ongoing – Reorder Point Tuning: Monitor and refine reorder point thresholds as real consumption data accumulates, since initial values were estimated rather than derived from historical data.

- Ongoing – Expand Scope: Evaluate extending the same Goods Receipt/Transfer model to other storage locations or part categories beyond the initial in-scope list, if similar visibility issues exist elsewhere in the facility.

#### 7. Handover Status

System handed over to Warehouse Inventory Lead and Production Supervisor for ongoing operational ownership. Technology Consultant remains available for hypercare support through the defined transition window before full handover.

#### 8. Final Q-Gate: Run Phase Signoff

Status: Project closed — objectives met
 Approved by: Production Supervisor, Warehouse Inventory Lead
 Date: [simulated]